## Slide 1
NutriAI
Presented By: TechDocs
CS691 Capstone Project
SPRINT 2

## Slide 2
Project Description
MVP & Core Features
Personas
Diagrams
Algorithms
Sprint 1 Recap
Sprint 2 Backlog
Sprint 3 Planning
Product Backlog
Metrics
Technologies
Retrospective
Working Agreement
Github Link
Demo
AGENDA

## Slide 3
Alan Tsui - Team Lead/Full Stack Developer
Angel Flores - AI/Backend Developer
Erin Sorbella - Front End Developer
James Ambenge - Full-Stack Developer
Qui Neubauer - Full-Stack Developer
Saba Alam - Project Manager/Tester
Team Members & Roles

## Slide 4
NutriAI
This behavior-based app creates a nutrition plan based on your diet, energy, habits, and overall lifestyle. The main focus of this app is to make you healthier, feel more energetic, and reach or maintain a target weight. You can login daily and track your food, energy, and cravings.
The plan will adjust to your daily needs.
Project Description

## Slide 5
  Smart Plan Generator: Generates a personalized daily calorie and macro target.
  “I’m Hungry” Button: Provides recommendations based on time since last meal and calorie intake.
  “I’m Craving” Button: Allows users to select craving type and receive a simple intervention.
  Basic Metrics Dashboard: Shows weight trend, calorie progress, and appetite score.
  Recipe Recommender: Recommends a meal with ingredients and recipe instructions when hungry or craving.
  User Login & Profile Setup: Basic account creation with weight, height, goal weight, and lifestyle inputs.
MVP/Core Features

## Slide 6
THE HEALTH OPTIMIZER
PERSONA
  Age: 26
  Occupation: IT Professional
  Fitness Level: Moderate
  Technology Comfort: High
Eric is a former athlete now adapting to a sedentary job. As someone in tech himself, he’s curious in seeing how far an app can be used to assist with nutritional and fitness needs.

## Slide 7
THE BUSY PROFESSIONAL
PERSONA
  Age: 42
  Occupation: Office Manager
  Fitness Level: Beginner
  Technology Comfort: Moderate
Jessica is dedicated to her work, often eating what is convenient rather than what’s healthy. After receiving advice from her doctor to have a more balanced diet, she looks into NutriAI.

## Slide 8
THE OZEMPIC ALTERNATIVE
PERSONA
  Age: 34
  Occupation: University Professor
  Fitness Level: Moderate
  Technology Comfort: High
Dylan has recently stopped taking weight loss medication and is looking for help managing his diet and appetite. He’s interested in NutriAI for its “I’m Feeling Hungry” button.

## Slide 9
Frontend:
Tech Stack
Backend:
Hosting:

## Slide 10
Diagrams - ER Diagram

## Slide 11
Diagrams - Context Diagram

## Slide 12
Diagrams - Architecture Diagram

## Slide 13
Diagrams - State Diagram

## Slide 14
Diagrams - Sequence Diagram

## Slide 15
Diagrams - AI Recommendation Pipeline (FastAPI)

## Slide 16
Dataset
Epicurious -
Recipes with Rating and Nutrition
https://www.kaggle.com/datasets/hugodarwood/epirecipes
Daily Food & Nutrition Dataset
https://www.kaggle.com/datasets/adilshamim8/daily-food-and-nutrition-dataset
20,000+ entries of data
600+ entries of data

## Slide 17
AI Recipe Recommender (Scikit-Learn)
  Convert text data into numerical vectors using TF-IDF
  Retrieve user information and user input for what they’re “craving”.
    Clean user input by stripping symbols and spacing
  Compare user input with recipe vectors
  Cosine similarity measures matches with the user’s input and recipes in the dataset
  Ranks recipe by similarity score
  Returns top matching recipes as recommendations
    Improvements:
      Implemented into FastApi.
      Connected algorithm to NutriAI application.
      Enhanced AI Recommender Logic
Algorithms

## Slide 18
Sprint 1 Recap
  Environment setup
    Next.js frontend
    MongoDB database
  Core Application Pages Built
    User profile & landing page
    Authentication pages
  AI Recommendation
    Functionality for hungry and craving buttons
  User functionality
    Daily log
    Daily check-in
    BMI Calculator

## Slide 19
Sprint 2 Backlog

## Slide 20
Sprint 3 Planning

## Slide 21
Product Backlog

## Slide 22
Product Backlog

## Slide 23
Product Backlog

## Slide 24
Sprint 2 - Team Velocity

## Slide 25
Average Team Velocity

## Slide 26
Sprint 2 Burndown Chart

## Slide 27
Average Burndown Chart

## Slide 28
Sprint Retrospective

## Slide 29
AI Disclosure
AI Was Used To:
  Rapidly prototype screens
  Provide answers on language’s syntax or usage
AI Was NOT Used To:
  Generate ideas or features
  Develop overall tech stack or flow between different components of the tech stack
  Design key algorithms for NutriAI

## Slide 30
Team Working Agreement
Communication
  Weekly video meeting Saturday @ 4PM on Discord for updates and planning.
  Weekly WhatsApp check-in on Wednesdays for status updates.
  Members must give advance notice if missing meetings or becoming inactive.
Workflow
  Each member works on their assigned feature branch.
  A Task Tracker will manage assignments and deadlines.
  Code merges require coordination and pull request approval.
Team Values
  Treat all team members with respect.
  Disagree professionally without personal attacks.
  Raise concerns with the team before escalating.
  Share work fairly.
Marking Tasks Complete
  Features must meet agreed requirements.
  Open a pull request and receive at least two approvals.
  Update documentation and disclose any AI tool usage.

## Slide 31
Demo
https://2026-sa-tech-docs.vercel.app/

## Slide 32
Project Wiki Link
https://github.com/htmw/2026SA-TechDocs/wiki

## Slide 33
THANK YOU!